### Meeting Minutes: IPOS-PU Regroup

Date: Friday, April 10, 2026

Lead: Project Manager - Dawud

Objective: Triage remaining codebase, assign task forces, and prep for the April 16th Source Code Demo.

#### 1. Missing Systems Initialization (comms and rpt)

- Discussion: An audit revealed that the comms and rpt packages were empty and require immediate drafting to secure marks for the Demo.

- Action Items:

  - comms Package: Haris will start drafting the code for 3rd-party email and payment processor integration. (Note: If full SMTP/PayPal integration is too complex given the timeline, the agreed fallback is to create database tables to log email and payment details).

  - rpt Package: Huzefa will begin drafting the report generation logic for Admin. This includes generating sales data, active advertising campaigns, and campaign hit counts.

- Deadline: Initial drafts pushed to Sunday 12th April.

#### 2. Implementation Report Skeleton

- Discussion: Although the final deadline for written reports was extended to April 26th, we must not leave the Implementation Report to the last minute as it is worth 20 marks.

- Action Items:

  - Bahja will take ownership of setting up the document skeleton.

  - The skeleton must include the required sections: software compilation/run-time components, hardware deployment, testing plans/results, and an appendix for the reverse-engineered design class diagram.

#### 3. Core Systems Ownership (members, sales, prm)

- Discussion: The remaining subsystems need a dedicated point person to finalize logic, wire up the JavaFX GUI, and ensure cross-system integration.

- Action Items:

  - James is officially taking point on the "other systems."

  - This includes finalizing the non-commercial member registration, the shopping cart checkout (sales), and the promotion campaigns logic (prm).

  - This also includes ensuring our online sales deduct from the merchant's physical stock in IPOS-CA and passing commercial applications to IPOS-SA.

- Deadline: Update on progress expected by Sunday 12th April.